International School

Capstone Project 1

CMU-SE 450

Product Backlog

Version 1.1

Date: September 11, 2025

AI-Powered Learning Support System for Students

Submitted by C1SE.64

Hao, Nguyen Du Nhat

Tuan, Nguyen Dac Quoc

Lanh, Mai Thi

Tien, Nguyen Cong

Phi, Nguyen Dinh

Approved by

MSc Duc, Nguyen Manh

Backlog Review Panel Representative:

Name			  Signature			Date

Capstone Project 1- Mentor:

Name			  Signature			Date

PROJECT INFORMATION

| Project acronym | EduSense |  |  |  |
| --- | --- | --- | --- | --- |
| Project Title | EduSense: AI-Powered Learning Support System for Students |  |  |  |
| Start Date | 10/9/2026 | End Date | 11/9/2026 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |
| Project Mentor | MSc Duc, Nguyen Manh Email: ducnm@duytan.edu.vn Tel: 0905159359 |  |  |  |
| Scrum master / Project Leader & contact details | Hao, Nguyen Du Nhat Email: haonguyen30102005@gmail.com Tel: 0936212369 |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |
| Project Web URL |  |  |  |  |
| Team members | Name | Email |  | Tel |
| 29219023675 | Hao, Nguyen Du Nhat | haonguyen30102005@gmail.com |  | 0359791713 |
| 29219048338 | Tuan, Nguyen Dac Quoc | tuanff125325@gmail.com |  | 0343030053 |
| 29201160157 | Lanh, Mai Thi | mailanh1562005@gmail.com |  | 0385438258 |
| 29219037446 | Tien, Nguyen Cong | tien120405@gmail.com |  | 0379444801 |
| 29211355447 | Phi, Nguyen Dinh | phinguyen18112005@gmail.com |  | 0359575089 |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| Hao, Nguyen Du Nhat Student ID: 29219023675 Scrum Master | Signature | Date |
| --- | --- | --- |
| Tuan, Nguyen Dac Quoc Student ID: 29219048338 Team Member | Signature | Date |
| Lanh, Mai Thi Student ID: 29201160157 Team Member | Signature | Date |
| Tien, Nguyen Cong Student ID: 29219037446 Team Member | Signature | Date |
| Phi, Nguyen Dinh Student ID: 29211355447 Team Member | Signature | Date |

DOCUMENT NAME

| Document Title | Product Backlog Document |  |  |
| --- | --- | --- | --- |
| Author(s) | Hao, Nguyen Du Nhat |  |  |
| Role | Product Owner, Leader, Scrum Master |  |  |
| Date | September 11, 2026 | File name: | C1SE.64-ProductBacklog-v1.1.docx |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | 10/9/2026 | Initial Release | All members |  |
| 1.1 | 11/9/2026 | Update | Nhat Hao |  |

TABLE OF CONTENTS

1 .INTRODUCTION	1

1.1. Purpose	1

1.2. Scope	1

2. PRODUCT BACKLOG SPECIFICATION	1

2.1. System (Security & Access Control)	1

2.2. System Administrator	1

2.3. Student	2

2.4. Priority and Estimates	2

3. CHALLENGES	7

4. STAKEHOLDERS AND USER DESCRIPTION	8

5. REFERENCES	9

TABLE OF TABLE

Table 1 . Product Backlog Specification	3

Table 2 . Sprint	6

Table 3 . Challenges	7

Table 4 . Stakeholders	8

1 .INTRODUCTION

The agile product backlog in Scrum is a prioritized features list, containing short descriptions of all functionality desired in the product. When applying Scrum, it’s not necessary to start a project with a lengthy, upfront effort to document all requirements. Typically, a Scrum team and its product owner begin by writing down everything they can think of for agile backlog prioritization. This agile product backlog is almost always more than enough for a first sprint. The Scrum product backlog is then allowed to grow and change as more is learned about the product

1.1. Purpose

- Provide a prioritized features list, containing a short description of all functionality desired in the product.

- Lists everything that the product owner and Scrum team feels should be included in the software they are developing.

1.2. Scope

- Lists the user’s role.

- Write all the user’s requirements.

- Lists some main functions of the system.

- Short description of all the functionality desired in the product.

- Given the priority of each feature and function of the product.

2. PRODUCT BACKLOG SPECIFICATION

2.1. System (Security & Access Control)

- PB05 – Restrict access by role (RBAC)

2.2. System Administrator

- PB23 – Manage student accounts

- PB24 – Monitor and configure AI usage quotas

- PB25 – View system statistics and health

2.3. Student

- PB01 – Register an account

- PB02 – Log in and log out

- PB03 – Recover a forgotten password

- PB04 – Update personal profile

- PB06 – Manage courses

- PB07 – Manage assignments

- PB08 – Manage exam schedules

- PB09 – View an aggregated calendar

- PB10 – Manage class schedule

- PB11 – Upload and organize learning documents

- PB12 – Search and filter documents

- PB13 – Chat with the general AI assistant

- PB14 – Ask questions grounded in my own documents (RAG)

- PB15 – Get an AI-generated document summary

- PB16 – Generate a practice question bank

- PB17 – Get an AI-assisted study plan

- PB18 – View my study progress dashboard

- PB19 – View academic performance statistics

- PB20 – Receive automated deadline reminders

- PB21 – View and manage in-app notifications

- PB22 – Stay within my AI usage quota

2.4. Priority and Estimates

- Priorities are set from high (H), medium (M), and low (L).

- Priorities of some user stories can be the same as others.

- If a user story has dependencies, it must have a lower priority than its dependencies (e.g., PB13/PB14 depend on PB11's document pipeline; PB18/PB19 depend on PB06–PB08's academic data).

- Story points use a modified Fibonacci scale (1, 2, 3, 5, 8, 13), calibrated against PB01 (5 points) as the team's reference story.

Table 1. Product Backlog Specification

| ID | Theme | As a(n) | I want to | So that | Priority |
| --- | --- | --- | --- | --- | --- |
| PB01 | Account Management | Student | register for an account | I can access personalized academic-management features | H |
| PB02 | Account Management | Student | log in and log out | I can securely access and end my session | H |
| PB03 | Account Management | Student | recover a forgotten password | I can regain access to my account | H |
| PB04 | Profile Management | Student | update my personal profile | my account information stays accurate | M |
| PB05 | Security & Access Control | System | restrict each user to the features authorized for their role | sensitive functions and data are protected from unauthorized access | H |
| PB06 | Academic Management | Student | add, edit, or delete the courses I am enrolled in | my academic-management module reflects my real course load | H |
| PB07 | Academic Management | Student | manage my assignments | I can track and complete my coursework on time | H |
| PB08 | Academic Management | Student | manage my exam schedules | I never miss an upcoming exam | H |
| PB09 | Academic Management | Student | view an aggregated calendar of courses, assignments, and exams | I can see all my academic commitments in one place | H |
| PB10 | Academic Management | Student | manage my class schedule | I know when and where each class takes place | M |
| PB11 | Document Management | Student | upload and organize my learning documents | my study materials are accessible in one place | H |
| PB12 | Document Management | Student | search and filter my documents | I can quickly find the material I need | M |
| PB13 | AI Assistant | Student | chat with a general AI assistant | I can get quick answers to academic questions | H |
| PB14 | AI Assistant | Student | ask questions grounded in my own uploaded documents (RAG) | I get answers based on my actual course materials | M |
| PB15 | AI Assistant | Student | get an AI-generated summary of a document | I can quickly grasp key points without reading the full text | M |
| PB16 | AI Assistant | Student | generate a practice question bank from my materials | I can test my understanding before an exam | L |
| PB17 | Personalization | Student | get an AI-assisted study plan | I can organize my time around my subjects, assignments, and exams | L |
| PB18 | Analytics | Student | view my study progress dashboard | I can track my progress and stay motivated | H |
| PB19 | Analytics | Student | view my academic performance statistics | I can identify strengths and areas needing improvement | H |
| PB20 | Notifications | Student | receive automated deadline reminders | I don't miss upcoming assignments or exams | M |
| PB21 | Notifications | Student | view and manage my in-app notifications | I stay informed without missing important updates | M |
| PB22 | AI Governance | Student | stay within my AI usage quota | I understand and manage my remaining AI request allowance | M |
| PB23 | User Management | System Administrator | view and manage (activate/suspend) student accounts | I can maintain account security and platform integrity | H |
| PB24 | AI Governance | System Administrator | monitor system-wide AI usage and adjust quota allocations | I can keep AI operating costs under control | H |
| PB25 | System Monitoring | System Administrator | view system statistics and overall health | I can monitor performance and plan capacity | H |

Table 2. Sprint

| SPRINT | PBID | START | END |
| --- | --- | --- | --- |
| 1 | - PB01: Register an account - PB02: Log in and log out - PB03: Recover a forgotten password - PB04: Update personal profile - PB05: Restrict access by role (RBAC) - PB06: Manage courses - PB07: Manage assignments - PB08: Manage exam schedules - PB09: View an aggregated calendar - PB10: Manage class schedule - PB23: Manage student accounts (Admin) | 21/09/2026 | 11/10/2026 |
| 2 | - PB11: Upload and organize learning documents - PB12: Search and filter documents | 12/10/2026 | 01/11/2026 |
| 3 | - PB13: Chat with the general AI assistant - PB14: Ask questions grounded in my own documents (RAG) - PB15: Get an AI-generated document summary - PB16: Generate a practice question bank | 02/11/2026 | 22/11/2026 |
| 4 | - PB17: Get an AI-assisted study plan - PB18: View my study progress dashboard - PB19: View academic performance statistics - PB20: Receive automated deadline reminders - PB21: View and manage in-app notifications - PB22: Stay within my AI usage quota - PB24: Monitor and configure AI usage quotas (Admin) - PB25: View system statistics and health (Admin) | 23/11/2026 | 13/12/2026 |

# 3. CHALLENGES

Table 3. Challenges

| No. | Challenge | Condition |
| --- | --- | --- |
| 1 | Time | The project must be completed within approximately 16 weeks (August 21 – December 13, 2026), spanning inception, 4 development sprints, testing, and final deployment. |
| 2 | Human Resources | Team limited to 5 student members and 1 mentor (MSc Duc, Nguyen Manh) to design, build, test, and document the entire system. |
| 3 | Technical | The team must apply technologies that are new to them within a single semester: LLM API integration, a RAG pipeline with vector embeddings, and PostgreSQL/pgvector. |
| 4 | Requirements | Must follow the scope and priorities approved in the Project Proposal, the mentor's guidance, and operate within a zero-cost / free-tier infrastructure budget. |
| 5 | AI and RAG Quality | AI answers must be grounded in students’ documents, include source citations, and avoid unsupported answers. |
| 6 | Document Processing | The system must validate, store, extract, and process content from PDF, DOCX, and image files. |
| 7 | Security and Privacy | The system must protect personal learning data and prevent students from accessing other users’ accounts, documents, or progress data. |
| 8 | Cost and External Services | The project must operate within free-tier limits while depending on ChatGPT APIs, SMTP services, and hosting infrastructure. |
| 9 | Performance and Reliability | Long-running AI tasks and email reminders must run asynchronously without blocking normal user operations or creating duplicate notifications. |
| 10 | Usability | The interface must remain simple and responsive for students with different technical skills, devices, and network conditions. |

# 4. STAKEHOLDERS AND USER DESCRIPTION

Table 4. Stakeholders

| No. | Name | Description | Role |
| --- | --- | --- | --- |
| 01 | Student | The end user who registers, manages their academic data, uploads learning materials, and uses the AI assistant to support their studies. | Register/log in, manage courses/assignments/exams, upload and organize documents, chat with the AI assistant, view progress and performance, and manage notifications. |
| 02 | System Administrator | Responsible for account governance and platform operation, including cost control of AI usage. | Manage student accounts (activate/suspend), configure per-user AI usage quotas, and monitor system statistics and health. |
| 03 | Project Mentor | MSc Duc, Nguyen Manh — the Duy Tan University mentor who oversees requirement quality and evaluates each sprint's deliverables. | Approve backlog priorities, review sprint outputs, and validate that delivered features match the agreed scope. |
| 04 | Development Team | The five-member student team (Hao, Nguyen Du Nhat; Tuan, Nguyen Dac Quoc; Lanh, Mai Thi; Tien, Nguyen Cong; Phi, Nguyen Dinh) responsible for developing and testing the project. | Register the project, analyze requirements, design, implement, test, deploy, and document the system. |

# 5. REFERENCES

- Cohn, M., Product Backlog Example. [online] Mountain Goat Software. Available at: <https://www.mountaingoatsoftware.com/agile/scrum/scrum-tools/product-backlog/example>

- https://www.scrum- institute.org/The_Scrum_Product_Backlog.php

- https://www.visual-paradigm.com/scrum/what-is- product-backlog-in-scrum/